EYES ONLY

Cross-Roadmap Execution Order

Staggered implementation guide across Card Hand Harmonization, Explosive Breakables,
Enemy NCH Interaction, NCH Combat Animations, and the Unified Designer Portal

March 2026  •  Gone Rogue Engine

7 sprints • 5 roadmaps • 1 goal: finish CHH with designer portal exposure

# Document Legend & Roadmap Index

Each roadmap is color-coded throughout this document. Sprint headers use the color of the primary roadmap being executed.

| Abbreviation | Roadmap | Status | Phases/Steps |
| --- | --- | --- | --- |
| CHH | CARD_HAND_HARMONIZATION_ROADMAP | Steps 1–3 ready | 6 steps (1: cardInstances, 2: hydrateCard, 3: kill cardHand, 4: roll pipeline, 5: persistence, 6: policy flags) |
| EB | EXPLOSIVE_BREAKABLES_ROADMAP | Not started | 6 phases (1: barrels, 2: ExplosionSystem, 3: VFX, 4: light interact, 5: explosive cards, 6: polish) |
| ENI | ENEMY_NCH_INTERACTION_ROADMAP | Not started | 6 phases (1: capsule, 2: interchange UI, 3: combat hand, 4: NCH adjust, 5: items, 6: polish) |
| NCR | NCH-COMBAT-ROADMAP | Phase 1 done | Phase 1 (bindings) ✔, Phase 2 (animations) pending |
| IPR | ITEM-PIPELINE-ROADMAP | Phases 1–5 done | Phase 5 (collectibles rendering) complete. Phase 6 (doc updates) deferred. |
| UDG | UNIFIED_DESIGNER_GUIDE | Portal exists | Asset/Map/World/Item/Loot designers operational. Card + Enemy designers needed. |

# Strategic Rationale

## The Blocking Problem

The NCH capsule’s maximized frame currently covers the left column (RogueSidebar) action buttons. Playtesters cannot test drag-and-drop between hand, backup, and left column containers. This blocks testing for every system that depends on card manipulation — which is all of them.

## Why Not Just Fix NCH Animations First?

Full NCH animation polish (halo ring, collapse sequences, resolve-phase minimize) is a deep rabbit hole. We need the CHH data model in place before animating card transfers that depend on CI-* hydration. And we need explosive breakables implemented before we can test the plant-detonate loop that the enemy NCH interchange is built around.

## The Staggered Strategy

// Sprint 0 DEFERED TILL LATER: Minimal NCH animation fix — unblock the left column so playtesters can test existing systems while we build new ones

Sprint 1: CHH Steps 1–3 — lay the data foundation (cardInstances, hydrateCard, kill legacy cardHand)

Sprint 2: Explosive Breakables Phases 1–5 — build the barrel/explosion/explosive-card systems that the plant mechanic depends on

Sprint 3: Enemy NCH Interaction Phases 1–5 — capsule, interchange UI, STR combat enemy hand, planted card triggers

Sprint 4: NCH Combat Animation full pass — player and enemy hand animations inside and outside STR combat

Sprint 5: CHH Steps 4–6 — roll pipeline, persistence rules, policy flags. Finish the harmonization.

Sprint 6: Designer Portal expansion — card designer, enemy deck designer, policy flag editor, explosive card workflow

End state: CHH fully complete, all card containers unified under CardRefs, every seam exposed to the designer portal, and all companion systems (explosives, plant mechanic, enemy capsule) implemented and testable.

SPRINT 0: NCH Left Column Unblock - DEFERED TILL LATER

// [NCR] Phase 2.1 + 2.2 (partial) — Minimal animation work to stop the NCH frame from occluding the left column.

### // Scope (do)

// 1. Hand Fan Renderer extraction (partial): Extract HandFanRenderer from hand-fan-component.js into a shared module. Both NCH and combat instantiate it. This unblocks the fan layout but does NOT require the halo ring or collapse animation.

### //Scope (don’t)

//2.3 Backup Halo Ring — DEFERRED to Sprint 4

//2.4 Map Deploy Collapse Animation — DEFERRED to Sprint 4

//2.5 Left Column Combat Thumbnails — DEFERRED to Sprint 4

### Files

non-combat-hud.js — joker stack renderer replaces capsule minimize

non-combat-hud.css — joker stack pancake styles + remove oversized frame

New: hand-fan-renderer.js — extracted shared fan layout

hand-fan-component.js — delegates to HandFanRenderer

### Exit Criteria

Left column buttons fully visible and clickable when NCH is minimized

Drag-and-drop from left column to hand fan works in both NCH and GC PLANT / STEAL NCH noded capsule renders

Joker stack shows correct card count, click expands to hand fan

No halo ring yet — backup scroll stays as existing solitaire tableau temporarily

SPRINT 1: Card Hand Harmonization — Data Foundation

[CHH] Steps 1–3 — The structural backbone that every subsequent sprint depends on.

### Step 1: Make Dynamic Cards Persistable

GAMESTATE._state.cardInstances map — key/value store for CI-* instances

registerCardInstance(instance) — mints CI-<timestamp>-<rand> ID, stores in map

getCardInstance(id) — O(1) lookup

gcCardInstances() — scans player containers AND enemy decks for CI-* refs, deletes orphans

plantCardOnEnemy(enemy, cardRef) — writes planted ref into enemy.cardDeck[i].planted

Provenance field: source, floor, enemyType, plantedInto (for plant tracking)

⚠ Cross-system note: The GC enemy deck scan is critical for Sprint 3 (ENI). Planted CI-* cards live exclusively in enemy decks — without this scan they’d be garbage-collected.

### Step 2: One Hydration Function for Everything

hydrateCard(ref) — CI-* → getCardInstance(), registry → getCard(), fallback → ref.meta

Update all existing consumers: NCH capsule, vault grid, hand fan, tooltip, debrief, shared-item-renderer

Pre-wire 3 future consumers (stubs that will activate in Sprint 3): enemy capsule renderer, NCH interchange UI, planted card trigger system

### Step 3: Kill _state.cardHand

One-time migration: cardHand full objects → refs + CI-* instances in cardsInHand

Deprecate addToHand(card) and addCard(card) — all paths now use acquireNewCardDuringCombat() / addCardToHand()

Verify save/load round-trips correctly with new ref-based hand

### Exit Criteria

_state.cardHand is empty after migration. All cards hydrate through hydrateCard()

Existing combat loot drops work: enemy card drops → direct to hand via refs

Backup deck cascade (hand overflow → backup → incinerate) works for CI-* and ACT-* refs

Save, quit, reload — all cards survive with correct display

### Playtest Gate

After Sprint 1, playtesters should be able to: collect enemy card drops into hand, overflow into backup, incinerate oldest backup card, and have all cards render correctly through hydrateCard(). The NCH left column is usable (Sprint 0). CI-* cards persist across save/load.

SPRINT 2: Explosive Breakables — Barrels Through Combat Cards

[EB] Phases 1–5 — Build the explosive systems that the plant-detonate loop depends on. Phase 6 (polish) deferred to Sprint 6.

### Phase 1: Explosive Barrel Breakable Type

BARREL_GREY (inert cover, standard loot) and BARREL_RED (1 HP, blast radius 3, 15-25 damage)

Destruction override: red barrel → _triggerExplosion() instead of normal loot

Chain detonation with per-tick detonation set (infinite loop guard)

Spawning rules: plant/cave/mall biomes, max 3 red barrels per floor

### Phase 2: ExplosionSystem Module

New: explosion-system.js — stateless IIFE, detonate(x, y, radius, damage, ctx)

Circular BFS with damage falloff, per-tile effects (enemy damage, breakable chain, ground fire/smoke, oil ignite, water evaporate)

Entity push/knockback (distance-scaled force, wall collision bonus damage)

Noise 8 at epicenter — loudest event in the game

### Phase 3: Visual Effects & Screen Shake

CSS explosion-shake (0.4s) + explosion-flash (0.6s orange-red)

Overhead explosion emoji ripple (staggered fire emojis by distance ring)

Breakable light explosion polish (glass shatter, spark shower, darkness ripple)

MOK + debrief + tooltip integration

### Phase 4: Breakable Lights — More Interactive & Dynamic

Explosion chain with lights (HP-based survival, torch → fire ground)

Kick barrel into breakable light → light damage + possible detonation

Phase 4 is optional polish — can ship without, revisit in Sprint 6

### Phase 5: Explosive Cards & STR Combat Integration

Three explosive cards: FRAG_GRENADE (12 dmg, AoE 2), PIPE_BOMB (8 dmg, stun), C4_CHARGE (20 dmg, AoE 3, delayed)

Enemy explosive inventories: tier-based chance to carry explosive cards

This is where CHH Step 1 matters: explosive card creation must flow through registerCardInstance() to produce CI-* refs that the plant mechanic can later hydrate

Enemy AI explosive usage (60% damage reduction, telegraph indicators)

Pre-combat pickpocket flow stub — the full interchange UI comes in Sprint 3 (ENI Phase 2), but EB Phase 5 establishes the data structures and combat card effects

⚠ Dependency on CHH: EB Phase 5 requires CHH Step 1 (registerCardInstance) and Step 2 (hydrateCard) to be complete. Explosive cards created for enemy inventories must be persistable CI-* instances so they survive the plant → combat → trigger lifecycle.

### Exit Criteria

Red barrels spawn, detonate, chain-react, apply ground effects

Screen shake and VFX play correctly

Explosive cards exist in card pool, appear in enemy inventories

Explosive cards can be played in STR combat (by enemy AI)

Explosive cards are CI-* instances stored via registerCardInstance()

### Playtest Gate

After Sprint 2, playtesters should be able to: shoot/kick red barrels to trigger explosions with chain reactions, see explosive cards in enemy inventories (via telegraph indicators), and watch enemy AI play explosive cards in STR combat. The plant-into-enemy flow is not yet available (that’s Sprint 3).

SPRINT 3: Enemy NCH Interaction — Capsule Through Combat

[ENI] Phases 1–5 — The full enemy card interaction surface. Phase 6 (polish) deferred to Sprint 6.

### Phase 1: Enemy NCH Capsule on the Map

1.1 Enemy Capsule Renderer: New enemy-capsule-renderer.js — joker-stack above enemies, 60% scale, proximity fade

1.2 Capsule Interactability: Reuses EnemyCardInteractability.computePreCombat() — green pulse (stealable), orange pulse (plantable), grey (no tool)

1.3 plantSlots Data Structure: Extend enemy.cardDeck[i] with planted: null | { cardId, plantedBy, turn }. Default planted: null on hydration. BLVCK empty slots (ACT-000 with isBlvckSlot: true) appended to enemy decks as plantable targets.

⚠ CHH dependency: Phase 1.1 calls hydrateCard() (CHH Step 2) to display planted card indicators. Phase 1.3 uses CardRef format (planted.cardId is ACT-* or CI-*) established by CHH Step 1.

### Phase 2: Player NCH Interchange (Steal & Plant UI)

2.1 Interchange Trigger: STEAL command opens side-by-side overlay instead of instant resolution

2.2 Side-by-Side Layout: Player hand (left) + enemy hand (right). Drag enemy card → player = steal. Drag player card → enemy empty slot = plant.

2.3 Steal Drag Animation: Joker lifts, crosses gap, flips to reveal card face, slides into hand position

2.4 Plant Drag Animation: Card lifts from player hand, crosses gap, flips to joker back, enemy slot shows planted indicator

2.5 Interaction Budget: Default 1 action (steal OR plant). Scrambler Chip (ITM-090) grants 2.

⚠ EB dependency: Phase 2 enables planting explosive cards (EB Phase 5). The full pickpocket-to-detonate loop becomes testable after this phase: plant FRAG_GRENADE via interchange → enter combat → trigger or enemy self-plays.

### Phase 3: STR Combat Enemy Hand as Interactive NCH

3.1 NCH-Capsule-Style Combat Layout: Refactor enemy-hand-display.js from flat row to capsule layout in backup scroll space

3.2 Planted Card Triggers: Explosive cards detonated on click (triggerable: true check). Non-explosive planted cards fizzle when enemy plays them. C4 has 1-turn delay.

3.2.1 Synergy-Triggered Detonation: If enemy’s played card forms a tag combo with a planted explosive, the explosive auto-fires. Full damage (not 60% reduction). C4 still has 1-turn armed delay.

3.3 Round-Based Refresh: Interactability, momentum dots, mutation badges, charges all recalculate per round

3.4 Enemy Card Play Animation: Select → lift → flip → fly → resolve → consume. Planted card play shows orange highlight + MOK interjection.

### Phase 4: Player NCH Animation Adjustments

4.1 Card acquisition animation (stolen card flies into player NCH)

4.2 Card departure animation (planted card flies from player NCH toward enemy)

4.3 Combat dual layout (player hand fan bottom + enemy hand capsule top)

4.4 Exploration ↔ combat transitions (map capsule dissolves → combat capsule fades in)

### Phase 5: Item & Card Integration

5.1 plantTags schema extension: Add plantTags alongside stealTags on items

5.2 Explosive card plant flow: Full pickpocket-to-detonate loop wired end-to-end

5.3 Validator update for plantTags

BLVCK as empty slot node (Step 6.1 from CHH): BLVCK (ACT-000) is the universal plantable empty slot. Policy: stealable: false, plantable: true, destroyable: false. When all real cards stolen and nothing planted, enemy plays BLVCK as desperation action (0-2 dmg, no tags, (ಥ_ಥ) face).

### Exit Criteria

Enemy capsules visible on map with correct interactability indicators

Interchange UI opens, steal and plant both work with animation

Planted explosive cards triggerable in STR combat (manual + synergy-triggered)

BLVCK empty slots render as dim jokers, pulse orange when Pickpocket Gloves equipped

Enemy with all cards stolen plays BLVCK desperation action

### Playtest Gate

After Sprint 3, playtesters should be able to: see enemy card capsules on the map, open the interchange UI to steal/plant cards, plant explosive cards into enemies, trigger explosives in combat (click or synergy), watch enemies play planted traps. This is the first time the full plant-detonate loop is testable end-to-end.

SPRINT 4: NCH Combat Animation — Full Pass

[NCR] Phase 2 remainder (2.3–2.5) — All the animation polish that was deferred from Sprint 0. Now that CHH data model and ENI interactions are in place, we can animate everything knowing the final card transfer flows.

### 2.3 Backup Scroll Halo Ring

25-card curved arc (180° semicircle), perspective tilt, horizontal drag scroll

Individual cards draggable from halo to hand fan, left column, or map

Snap-to-nearest card on scroll release

### 2.4 Map Deploy Collapse Animation

Card drag crosses NCH boundary → hand fan shrinks to joker stack (200ms) → halo cascades to left column (300ms)

Reverse: joker stack tap → expand to fan + halo rises from left column

Total sequence ≤ 600ms, interruptible

### 2.5 Left Column Combat Mode (Thumbnails + Draw UX)

60×84px card thumbnails for top 5 backup cards

Pulsing DRAW x[N] button with item-modifier awareness (True Joker, Magnifying Glass)

Hand fan resolve-phase temporary minimize (attacks animating)

### Additional: Player + Enemy Hand Coexistence Animation

Wire ENI Phase 4 animations (acquisition/departure card flights) into the NCR animation system

Exploration ↔ combat transitions: map capsule dissolves, combat capsule fades in, player hand fan expands

Dual hand layout in STR combat: enemy capsule top (backup scroll space), player fan bottom

### Exit Criteria

Halo ring renders 25-card arc, scrolls, individual cards draggable

Collapse/expand animations run smoothly in ≤ 600ms

Combat left column shows thumbnails + draw button with item modifiers

Player and enemy hands coexist in STR combat without visual overlap

All card flight animations (steal, plant, acquire, depart) play smoothly

SPRINT 5: Card Hand Harmonization — Finish

[CHH] Steps 4–6 — Complete the harmonization. All card systems now use unified refs, all interaction is policy-driven.

### Step 4: Update CardSystem Roll Pipeline

rollCard() returns { id: 'CI-...', qty: 1 } CardRef after registering instance

All loot award points updated: enemy drops, breakable drops, quest rewards, vendor purchases

Provenance tagging on all creation paths (source, floor, enemyType)

EB integration: explosive card creation via CardSystem.createCard() also flows through registerCardInstance()

### Step 5: Persistence Rules

CI-* instances survive save/load, floor transitions, vault storage

Incineration: registry refs just remove, CI-* refs remove + GC collects

Planted card lifecycle: planted CI-* refs in enemy decks, GC scans enemy arrays

GC runs on floor transition and save (all containers + enemy decks)

### Step 6: Policy Flags on Card Definitions

Four flags on card defs: stealable, plantable, destroyable, triggerable

EnemyCardInteractability.compute() checks all four flags

Step 6.1 — BLVCK as Universal Empty Slot: ACT-000 is the plantable empty slot node. Enemies spawn with at least one BLVCK slot. Policy: stealable: false, plantable: true, destroyable: false, triggerable: false. When all real cards stolen + nothing planted, enemy plays BLVCK as desperation action.

Step 6.2 — Synergy-Triggered Planted Explosive: Enemy’s played card tags evaluated against planted card tags for combo. If combo fires with triggerable: true planted explosive, auto-detonation at full damage. C4 enters 1-turn armed state.

### Exit Criteria

_state.cardHand does not exist in any save file. All paths use refs.

rollCard() returns CardRefs everywhere. No anonymous card objects in the codebase.

Policy flags govern all interactions. No structural forks for steal/plant/destroy/trigger.

BLVCK empty slots function correctly as plant targets and desperation actions.

Synergy-triggered detonation works for all three explosive card types.

Save/load/floor-transition all clean with GC running correctly.

SPRINT 6: Designer Portal Expansion — Expose Every Seam

[UDG] + [IPR] + [ENI] + [EB]  — Extend the Unified Designer portal to cover every system built in Sprints 1–5. The existing Item Designer and Loot Designer are templates for these new editors.

### 6A. Card Designer (new tab in Unified Designer)

Scope: CRUD for cards.json (ACT-* player cards). Same pattern as Item Designer.

Browse/filter by tags, rarity, type. Edit name, emoji, stats, tags, effects.

New fields from CHH: plantable (can this card be planted?), triggerable (can it be manually triggered once planted?)

Explosive card workflow: Designer creates FRAG_GRENADE/PIPE_BOMB/C4_CHARGE with plantable: true, triggerable: true, sets damage/AoE/delay stats, tags include explosive

Export to cards.json, hot-reload via BroadcastChannel to game

Grant to Game: push card into player hand as CI-* instance via registerCardInstance() + acquireNewCardDuringCombat()

### 6B. Enemy Card Designer (new tab in Unified Designer)

Scope: CRUD for enemy-cards.json (EATK-* definitions) and enemy-decks.json (deck loadouts)

Browse/edit enemy attack cards: name, emoji, intent type, tags, synergy tags, steal value

New fields from CHH: stealable, destroyable on EATK-* defs

Deck editor: assign EATK-* cards to enemy types, set hand size, set exposedTags, configure BLVCK empty slot count

Enemy catalog pipeline: Designer edits enemy-catalog.json → build script generates enemy-cards.json + enemy-decks.json → registry reloads

Synergy tag cross-reference: show which combos each card participates in

### 6C. Policy Flag Editor (inline in Card + Enemy Card designers)

Not a separate tab — integrated into both the Card Designer (ACT-* plantable/triggerable flags) and Enemy Card Designer (EATK-* stealable/destroyable flags)

Visual indicators: toggle switches with color-coded labels matching the Information Duel interaction types

Validation: warn if EATK-* card has stealable: true but the enemy deck has no exposedTags that would allow stealing

### 6D. Loot Designer Updates (existing tab)

Add explosive card drop rates to enemy loot tables (SCOUT 10% PIPE_BOMB, GUARD 15% FRAG, ELITE 5% C4)

Add explosive barrel spawn rates to breakable loot config

Visualize the explosive card distribution across enemy tiers

### 6E. Item Designer Updates (existing tab)

Add plantTags field to effect editor (alongside existing stealTags, revealTags, destroyTags)

Add interaction_charge_bonus effect type for Scrambler Chip style items

Add explosive-interaction effects for items that modify plant/trigger behavior

### 6F. Validator Updates

validate-items.js: add plantTags array validation

New: validate-cards.js: schema check for ACT-* cards including plantable/triggerable flags

New: validate-enemy-cards.js: schema check for EATK-* cards including stealable/destroyable flags, cross-ref with deck exposedTags

All validators runnable via npm scripts, CI-friendly

### Exit Criteria

Unified Designer has 8 tabs: Asset, Map, World, Item, Loot, Card, Enemy Card, (future: Biome)

Every policy flag (stealable, plantable, destroyable, triggerable) editable from the portal

Explosive cards creatable from Card Designer, immediately grantable to player hand for testing

Enemy decks configurable with BLVCK slot count, exposed tags, and explosive card loadout

All validators pass on export. Hot-reload works for all data files.

# Full Dependency Map

SPRINT 0  [NCR 2.1, 2.2p]  NCH left column unblock

|

v

SPRINT 1  [CHH 1-3]  cardInstances + hydrateCard + kill cardHand

|

|--- CHH Step 1 (registerCardInstance) ----+

|--- CHH Step 2 (hydrateCard)         ----|--- required by Sprint 2 (EB Phase 5)

|                                          +--- required by Sprint 3 (ENI Phase 1)

v

SPRINT 2  [EB 1-5]  barrels + explosions + explosive cards

|

|--- EB Phase 5 (explosive card instances) --+

|                                             +- required by Sprint 3 (ENI Phase 2

v                                                plant explosive flow)

SPRINT 3  [ENI 1-5]  capsule + interchange + combat hand + BLVCK

|

|--- ENI Phase 4 (card flight animations) ---+

|                                             +- required by Sprint 4 (NCR 2.3-2.5

v                                                dual hand layout)

SPRINT 4  [NCR 2.3-2.5]  halo ring + collapse + thumbnails + dual layout

|

v

SPRINT 5  [CHH 4-6]  roll pipeline + persistence + policy flags + BLVCK + synergy trigger

|

|--- CHH Step 6 (policy flags) ---+

|                                  +- required by Sprint 6 (UDG portal editors)

v

SPRINT 6  [UDG]  Card Designer + Enemy Card Designer + policy editor + validators

# Sprint Summary

| Sprint | Primary | Phases/Steps | Depends On | Unlocks |
| --- | --- | --- | --- | --- |
| 0 | NCR | 2.1, 2.2 (partial) | NCR Phase 1 (done) | Playtesting: left column visible |
| 1 | CHH | Steps 1–3 | Sprint 0 | Data foundation for all card systems |
| 2 | EB | Phases 1–5 | CHH Steps 1–2 | Explosive barrels + cards in pool |
| 3 | ENI | Phases 1–5 | CHH Steps 1–3, EB Phase 5 | Full plant-detonate loop testable |
| 4 | NCR | 2.3–2.5 + ENI P4 | ENI Phase 4 | Full animation polish |
| 5 | CHH | Steps 4–6 | Sprints 1–4 | Harmonization complete |
| 6 | UDG | Portal expansion | CHH Step 6 | Designer-facing for everything |

Total scope: CHH 6 steps + EB 5 phases + ENI 5 phases + NCR Phase 2 (6 sub-phases) + UDG 6 sub-sections = ~28 work units across 7 sprints.

# Deferred & Optional Items

| Item | Source | Why Deferred | When to Revisit |
| --- | --- | --- | --- |
| EB Phase 4 (light interactions) | EB | Optional polish, not on critical path | Sprint 6 or post-launch |
| EB Phase 6 (config + sound hooks) | EB | Integration glue, low priority | Sprint 6 |
| ENI Phase 6 (MOK + tooltips + sound) | ENI | Polish, not blocking testability | Sprint 6 |
| IPR Phase 6 (doc updates) | IPR | Non-functional | After Sprint 6 |
| NCR item-modifier draw (True Joker, Mag Glass) | NCR | Partially implemented, not blocking | Sprint 4 or 5 |
| Ground effect items (water, oil) | IPR | No items of these types exist yet | Post-launch |