TELESCOPE MODE

MOBILE AR NIGHT SKY

Implementation Roadmap

Document: Telescope Page Roadmap

Endpoint: /telescope.html

Target: Mobile-first AR sky navigation with porthole lens mechanics

Date: March 2026

Status: Phase 8-9 implemented, Phase 10-12 planned

# 1. VISION

The telescope page is a mobile AR experience where the user holds their phone up to the real night sky. The device orientation API maps their physical heading and tilt to a virtual star field rendered on canvas. The experience layers three distinct interaction modes on top of this foundation:

### Base Layer: True Night Sky

The full-screen starfield renders a procedurally generated sky that responds to device orientation in real time. Tilting up raises the altitude, panning left/right sweeps the azimuth. On desktop, click-and-drag provides the same viewport control. A compass HUD and coordinate readout keep the user spatially grounded.

### Interaction Layer: Porthole Lenses

The NCH overlay capsule sits at the bottom of the screen. Tapping it opens the coin-card fan, which should expand to cover roughly 70% of the viewport. Each card is a porthole lens with its own starfield-window canvas that blits from the master sky. The four suit lenses are the core tools:

- Gold (Club): Constellation tracer. Drag across club-suit star nodes to trace paths and solve constellation puzzles for coin rewards.

- Silver (Spade): Satellite scrubber. Vigorous swipes through the porthole clear drifting satellite sprites that obscure the sky. Destroyed satellites spawn hydra replacements. The silver lens also reveals hidden spade-suit nodes and enables the panther-hunt mechanic.

- Phosphor (Heart): Reveals hidden heart-suit nodes otherwise invisible in the starfield. These nodes can be transformed into club nodes via the origami fold animation.

- Panther (Diamond): The rarest lens. Reveals hidden diamond-suit outlier nodes that shatter for premium coin bursts. The signature hunt: swinging the phone with the silver lens to scrub satellites and expose panther star nodes hiding beneath the interference.

### Reward Layer: Forever Sky

Solved constellations burn their nodes as permanent 1px white stars into the user’s personal forever sky, persisted in localStorage. Over time the sky becomes a tapestry of achievement. Tier scaling gives bigger nodes to harder solves.

# 2. CURRENT ARCHITECTURE

The telescope page is built on a layered canvas system with module separation via post-render hooks and custom events. No build step, no bundler. Pure vanilla JS.

## 2.1 Canvas Stack (z-index 1–4)

- real-stars-canvas (z:1): Hidden constellation nodes rendered by SuitNodeRenderer as post-render hook. Only visible during suit-to-club transformation.

- surface-stars-canvas (z:2): Decorative background stars, local bodies (moon, planets). 4-tier star system with Milky Way band and Turing pattern clusters.

- grid-canvas (z:3): Azimuth/altitude grid overlay. Semi-transparent reference lines.

- constellation-canvas (z:4): Traced constellation lines, connection validation, snap animations.

## 2.2 Module Dependency Graph

starfield.js is the master canvas renderer. All other visual systems hook into it via addPostRenderHook(fn). This keeps the RAF loop centralized and the render order deterministic.

- starfield.js → master canvas + porthole blit pipeline + 8 palette presets

- suit-node-renderer.js → registers nodes, renders suit glyphs, manages state (idle/highlighted/visited/forever)

- constellation-tracer.js → path tracing state machine, tether rendering, snap mechanics, angle constraints

- satellite-scrubber.js → orbital physics, destruction with hydra spawn, tether collision detection

- lens-state.js → centralized lens activation/deactivation, theme colors, origami animation params

- constellation-procgen.js → basic procedural constellations (polygons, stars, convex hulls)

- constellation-generator.js → advanced proximity-based generation with DFS loop finding

## 2.3 Orientation Pipeline

The compass widget broadcasts device heading to the telescope page via a custom event. The telescope itself also listens to DeviceOrientationEvent directly for high-frequency updates:

- event.alpha (0–360) → azimuth (compass heading)

- event.beta (-90 to +90) → altitude = 90 - beta (tilt angle)

- iOS 13+: requestPermission() called on first user gesture

- Desktop fallback: mouse/touch drag with 0.5x azimuth and 0.3x altitude sensitivity

# 3. IMPLEMENTATION PHASES

| PHASE | FEATURE | STATUS | SCOPE |
| --- | --- | --- | --- |
| P-8 | Starfield + Nodes | DONE | Master canvas, 4-tier stars, Milky Way, palettes, suit node rendering, forever pixels |
| P-8 | Constellation Tracer | DONE | Path tracing state machine, tether rendering, snap mechanics, angle constraints, rewards |
| P-8 | Basic ProcGen | DONE | Polygon/star/convex hull constellation generation, level scaling |
| P-9 | Satellite Scrubber | DONE | Orbital physics, destruction, hydra spawn, coin bursts, tether collision |
| P-9 | Lens State System | DONE | Centralized activation, theme colors, origami params, custom events |
| P-9 | Suit Transformation | DONE | Origami fold animation, per-suit rotation/scale/color params |
| P-10 | NCH Porthole Expand | TODO | Tap NCH capsule → fan covers 70% viewport, porthole canvases blit from master sky |
| P-10 | Orientation-Linked Sky | TODO | Starfield viewport pans with device orientation, porthole windows track independently |
| P-10 | Silver Lens Hunt UX | TODO | Physical phone swinging drives satellite scrub velocity, panther node reveal sequence |
| P-11 | Advanced ProcGen | TODO | Proximity-based constellation generator integration, multi-suit mixed puzzles |
| P-11 | Telescope Audio | TODO | Spatial-ish SFX: satellite whoosh on velocity, constellation chime on solve, lens activation tone |
| P-12 | Compass Integration | TODO | compass:orientation event feeds telescope azimuth, compass widget shows on telescope page |

# 4. PHASE 10: PORTHOLE EXPAND + ORIENTATION SKY

This is the critical phase that delivers the core mobile AR experience. Three workstreams run in parallel.

## 4.1 NCH Porthole Expand (70% Viewport)

Currently the NCH fan opens coin cards in a horizontal row at the bottom of the screen. On the telescope page, tapping the capsule should instead open a single dominant porthole card that covers approximately 70% of the viewport, creating an immersive lens-through-the-sky feeling.

### Implementation

- Add a telescope-specific fan mode to NchOverlay: when the current page is telescope.html, openFan() switches to single-card expand mode instead of the horizontal fan.

- The expanded card scales its starfield-window canvas to fill 70% of the viewport (roughly 70vw x 70vh, clamped to maintain aspect ratio).

- The porthole canvas uses the existing blit pipeline but with a much larger source rect, giving the user a wide view of the sky through the lens.

- Lens selection happens via swipe-left/right on the expanded card (suit indicator in corner shows active lens), or via the existing lens selector panel on the right edge.

- Card chrome (header, info, wheel strip) fades to near-transparent during constellation tracing, using the existing progressive transparency system.

### Acceptance Criteria

- Tap NCH capsule on telescope page → single card expands to 70% viewport

- Porthole canvas renders live starfield from master sky at expanded resolution

- Swipe between suit lenses on the expanded card

- Tap outside card or press × to collapse back to capsule

- Card chrome fades during active lens drag/tracing

## 4.2 Orientation-Linked Starfield

The starfield must respond to physical device movement so the user feels like they are looking through a window at the real sky.

### Implementation

- On mobile with DeviceOrientationEvent: alpha (heading) maps to horizontal pan of the star field, beta (tilt) maps to vertical pan. The normalized [0,1] star coordinate space wraps horizontally and clamps vertically.

- The master canvas render applies a viewport offset derived from the current azimuth/altitude. All 4 tiers of stars, the Milky Way band, and Turing clusters shift together.

- The porthole blit pipeline inherits the viewport offset, so each porthole window shows the correct region of sky for the current orientation.

- Desktop fallback: click-and-drag on the canvas area pans the viewport. Sensitivity: 0.5x horizontal, 0.3x vertical (matching existing telescope.js values).

- iOS 13+ permission flow: request on first tap of the NCH capsule (user gesture required). If denied, fall back to drag mode silently.

### Acceptance Criteria

- Hold phone up, pan left → sky pans left. Tilt up → sky rises.

- Constellation nodes and satellites move with the sky (they share the coordinate system)

- HUD compass and coordinate readout update in real time

- Smooth 60fps on mid-range mobile (no jank during pan)

## 4.3 Silver Lens Panther Hunt

This is the signature interaction: the user physically swings their phone across the sky with the silver (spade) lens active, scrubbing away satellites to reveal hidden panther (diamond) star nodes underneath.

### Interaction Flow

- 1. User activates silver lens via NCH card swipe or lens selector.

- 2. Satellites appear scattered across the sky, drifting lazily.

- 3. User swings phone physically. The velocity of the orientation change drives scrub power. Gentle drift = nudge satellites aside. Vigorous swing (vx ≥ 8px/frame) = destroy satellite with twirl animation + coin burst.

- 4. Destroyed satellites spawn 2 hydra replacements after 600ms delay, creating escalating chaos.

- 5. Beneath the satellite field, hidden panther (diamond) star nodes glow faintly. They only become fully visible when nearby satellites are cleared.

- 6. Revealed panther nodes can be tapped to shatter them for premium coin rewards.

### Implementation

- Map orientation delta velocity (degrees/frame) to satellite scrub cursor velocity. The existing SatelliteScrubber expects screen-space cursor coords; translate orientation velocity to virtual cursor movement.

- Add a proximity-reveal system: panther nodes track distance to nearest satellite cluster. When satellite density in their local area drops below a threshold, the node fades in.

- Scrub SFX (snap-1 through snap-4) play on satellite destruction, throttled to 120ms minimum interval.

- The satellite hydra mechanic provides self-balancing difficulty: aggressive scrubbing spawns more satellites, which obscure more nodes, requiring more scrubbing.

### Acceptance Criteria

- Silver lens active → satellites visible and drifting

- Physical phone swing velocity maps to scrub power

- Satellite destruction produces coin burst + hydra spawn

- Panther nodes revealed when local satellite density drops

- Tapping revealed panther node shatters for premium coins

# 5. PHASE 11: ADVANCED PROCGEN + AUDIO

## 5.1 Advanced Constellation Generator

The existing ConstellationGenerator module uses proximity-based DFS to find closed loops among scattered candidate nodes. Integration with the telescope page involves:

- Difficulty scaling based on user tier: beginner gets 4-5 node all-club polygons with no angle constraints. Intermediate gets 5-7 nodes with mixed suits. Advanced gets 6-9 nodes with angle constraints and multi-suit transformation requirements.

- Seed-based generation: constellation shapes deterministic from a seed, so users can share discoveries.

- Dynamic spawning: new constellations appear as the user pans to unexplored regions of the sky, giving the feeling of an infinite discoverable cosmos.

## 5.2 Spatial Audio

The telescope experience should have an ambient audio layer that responds to user actions:

- Satellite whoosh: Velocity-driven pitch shift as satellites whip past the scrub cursor.

- Constellation chime: Rising melodic sequence as nodes are connected, climaxing on solve.

- Lens activation tone: Each lens has a distinct activation sound matching its theme color.

- Ambient pad: Low continuous drone that shifts palette when the starfield palette changes.

# 6. PHASE 12: COMPASS WIDGET INTEGRATION

The compass widget (now shipping on all public pages) broadcasts orientation data via the compass:orientation custom event. The telescope page should consume this data to synchronize its azimuth display with the compass widget’s heading.

- Add compass:orientation event listener in telescope.js that feeds event.detail.alpha into the telescope azimuth state.

- On telescope.html, the compass widget’s minimized sprite could dock into the telescope HUD compass area instead of floating independently, avoiding visual redundancy.

- The expanded compass overlay should be suppressed on the telescope page since the HUD already shows azimuth/altitude.

# 7. RISKS + MITIGATIONS

| RISK | IMPACT | MITIGATION |
| --- | --- | --- |
| Post-render hook count causes frame drops at 3+ expensive hooks | Janky 30fps on mid-range mobile during constellation+satellite+rewards | Pool/batch render hooks. Consider offscreen canvas for satellite layer. Profile on real devices early. |
| Satellite hydra exponential growth degrades performance | Hundreds of satellites = canvas fillRect storm | Hard cap at 200 active satellites. Auto-cull oldest when cap hit. Diminishing coin returns already discourage infinite farming. |
| iOS orientation permission denied permanently | User stuck in drag mode, loses AR magic | Clear messaging on first prompt explaining why orientation matters. Detect denied state and show re-enable instructions (Settings > Safari > Motion). |
| Desktop users feel excluded from core experience | Telescope page is mobile-first but desktop traffic exists | Desktop drag mode is functional. Add mouse-wheel zoom. Consider WebXR future path for desktop VR headsets. |
| 70% viewport porthole obscures HUD elements | Compass/coordinates hidden behind expanded card | Z-index HUD above porthole. Fade HUD to minimal state during expanded view. Show critical info (azimuth) on the card itself. |

# 8. KEY FILE MAP

| FILE | ROLE |
| --- | --- |
| public/telescope.html | Entry point. Canvas layers, HUD, fan, lens selector. |
| public/css/telescope.css | All telescope styling. Canvas z-order, HUD layout, responsive. |
| public/js/starfield.js | Master canvas renderer. Palette system. Porthole blit pipeline. |
| public/js/suit-node-renderer.js | Node registry + rendering. State machine. Forever pixels. |
| public/js/constellation-tracer.js | Path tracing. Tether rendering. Snap. Angle constraints. |
| public/js/satellite-scrubber.js | Orbital physics. Destruction. Hydra. Tether collision. |
| public/js/lens-state.js | Lens activation. Theme colors. Origami params. Events. |
| public/js/constellation-procgen.js | Basic procgen: polygons, stars, convex hulls. |
| public/js/constellation-generator.js | Advanced procgen: proximity DFS, angle constraints. |
| public/js/nch-overlay.js | Capsule widget. Fan open/close. Lens card drag routing. |
| public/js/compass-widget.js | Compass overlay. Orientation broadcast (compass:orientation). |