EYES ONLY

Unified Technology Roadmap

Procedural Generation · Hybrid Seed Architecture · Agent Moderation · World Designer

Version 1.0 — March 2, 2026

Integrating four design overhauls into a single phased execution plan

# 1. Executive Summary

Eyes Only is transitioning from a monolithic game engine to a modular, data-driven architecture. Four major technology overhauls have been designed independently and now need to be executed as a coordinated program. This document unifies the Procedural Generation Pattern Engine, Hybrid Seed Architecture, Live Agentic Game Moderation (LAGM) system, and World Building Engine into a single prioritized roadmap with clear dependencies, shared infrastructure, and phased milestones.

The modular refactoring of gone-rogue.js (Phases 1–26) has already extracted 46 standalone IIFE modules, reducing the monolith from 13,777 to 3,538 lines. Key modules now available as building blocks include biome-config.js, floor-gen-core.js, biome-visuals.js, game-loop.js, and breakable-spawner.js. This roadmap builds directly on that foundation.

## 1.1 Source Documents

| Document | Scope | Key Deliverable |
| --- | --- | --- |
| PROCEDURAL_GENERATION_DESIGN_IDEAS.md | Pattern engine: ScalarField, Reaction-Diffusion, Voronoi, Radial patterns, constraint layer, pressure fields | Pattern Engine module suite |
| SEED_DESIGN_CONSIDERATIONS.md | Hybrid seed architecture, mutation rules, biome integration, resource system, card system, leaderboard integrity | Run model with mutation logging |
| MANIPULATION_LAYER_AGENT_MODERATION.md | LAGM: player competence model, agentic moderator, floor synthesis, human-in-the-loop console | Live moderation pipeline |
| WORLD_BUILDING_ENGINE_ROADMAP.md | World Designer: SFC graph, synergy integration, validation, narrative control | World Designer with SFC evaluation |

# 2. Architectural Principles

All four overhauls share the same engineering constraints established during the modular refactoring:

No build tools, no ES modules — plain <script> tags with IIFE modules

Each new module is a self-contained IIFE registering a window global

State is passed via ctx objects or init-time injection, never closure capture across files

typeof guards for graceful degradation — missing modules never crash the game

Determinism by default — all RNG flows from a single seeded PRNG chain

F+1 mutation horizon — live changes only affect the next floor, never retroactive

Run integrity classification — A (static), B (human-moderated), C (agent-moderated), D (hybrid)

# 3. Cross-Cutting Dependencies

The four overhauls are not independent — they share infrastructure and have ordering constraints. The dependency chain flows: Pattern Engine → Seed Architecture → World Designer → Agent Moderation. Each layer consumes the one before it.

## 3.1 Shared Infrastructure

| Component | Consumed By | Status |
| --- | --- | --- |
| ScalarField (Float32Array wrapper) | Pattern Engine, Floor Synthesis, Pressure Fields | Not started |
| Seeded PRNG chain | All four overhauls | Exists (ctx.rng) |
| biome-config.js (biome selection) | Pattern Engine, Seed Architecture, Floor Synthesis | Extracted (Phase 24) |
| floor-gen-core.js (floor pipeline) | Pattern Engine, Seed Architecture, Floor Synthesis | Extracted (Phase 23) |
| biome-visuals.js (visual state) | Pattern Engine, World Designer preview | Extracted (Phase 26) |
| Run model (baseSeed + mutationLog) | Seed Architecture, LAGM, Leaderboard | Not started |
| Player Competence Model (telemetry) | LAGM, Agent Moderator | Not started |
| SFC Evaluation Engine | World Designer, Floor Synthesis, LAGM | Not started |
| world.json export format | World Designer, Seed Architecture, Game Engine | Partial (world-designer.js exists) |

## 3.2 Critical Path

The critical path determines what must be built first. Items on this path block everything downstream:

ScalarField + BasePattern → enables all pattern modules

Pattern modules (ReactionDiffusion, Voronoi, Radial) → enables biome-to-pattern mapping

Biome-to-pattern mapping + floor-gen-core.js integration → enables procedural floors with topology

Run model + mutation logging → enables seed architecture, which gates LAGM and leaderboard integrity

SFC evaluation engine → enables World Designer graph traversal, which gates floor synthesis

Player Competence Model → enables agent moderator, which gates LAGM

# 4. Unified Execution Phases

The four overhauls are interleaved into seven unified execution phases, ordered by dependency and value delivery. Each phase produces a testable, shippable increment.

## Phase A: Pattern Engine Foundation

Source: Procedural Generation § Phase 1 + Phase 2

Depends on: Extracted biome-config.js, floor-gen-core.js (already done)

Delivers: Scalar fields, pattern modules, biome-to-pattern mapping

| Task | New File(s) | Description | Target |
| --- | --- | --- | --- |
| A.1 | pattern-engine/ScalarField.js | Float32Array wrapper: get, set, forEach, normalize | <10ms for 128x128 |
| A.2 | pattern-engine/BasePattern.js | Abstract base: seed, width, height, params, generate() | Interface contract |
| A.3 | pattern-engine/ReactionDiffusionPattern.js | Gray-Scott model: spots, stripes, labyrinths | 200 iters < 50ms |
| A.4 | pattern-engine/VoronoiPattern.js | Point-based distance field, seeded placement | 8 cells < 10ms |
| A.5 | pattern-engine/RadialPattern.js | Center-out distance gradient, configurable steepness | Trivial |
| A.6 | pattern-engine/PatternEngine.js | Factory: create(type, seed, w, h, params) | Registry pattern |
| A.7 | Modify floor-gen-core.js | Add pattern gen step for procedural floors | Integration point |
| A.8 | Modify biome-config.js | Biome-to-pattern mapping table | Config only |

Verification: Generate each pattern type, render to console grid, confirm deterministic output with same seed. Measure generation time for 128x128 grid.

## Phase B: Constraint Layer + Tile Classification

Source: Procedural Generation § Phase 3

Depends on: Phase A (pattern modules producing scalar fields)

Delivers: Post-processing, tile mapping, connectivity enforcement, curvature-aware spawns

| Task | New File(s) | Description |
| --- | --- | --- |
| B.1 | pattern-engine/FieldPostProcessor.js | normalize() and quantize(levels) for scalar fields |
| B.2 | pattern-engine/BiomeAssembler.js | toTiles(field, rules) maps scalar values to emoji/tile types per biome |
| B.3 | pattern-engine/ConnectivityEnforcer.js | Flood-fill spawn to exit; stitch corridors; guarantee no sealed loot islands |
| B.4 | Curvature-aware spawns (in floor-gen-core) | Concave edges = ambushers, convex bulk = slow heavies |
| B.5 | Corridor compression | Detect chokepoints via gradient analysis; mark as narrative anchors |

Verification: Generate floors for each biome, confirm spawn-to-exit path exists, validate enemy placement matches topology.

## Phase C: World Designer Core + SFC Engine

Source: World Building Engine § Phases 1–2

Depends on: Existing world-designer.js, Map Designer

Delivers: World Designer UI, SFC graph evaluation, player state integration

| Task | Description |
| --- | --- |
| C.1 | World Designer UI: canvas, tool palette, property inspector (extends existing world-designer.js) |
| C.2 | GRAFCET node types: Step, Transition, Parallel Branch, Convergence with jsPlumb |
| C.3 | SFC Evaluation Engine: traverse world graph, evaluate transition conditions, determine next floor |
| C.4 | Player state integration: transitions based on inventory, quest flags, floor completion |
| C.5 | World data I/O: import/export as world.json with extended schema (baseSeed, runClass, patternConfig) |
| C.6 | Contrived vs. Procedural toggle: Step nodes specify generationType, seed modifiers, difficulty band |

Verification: Create 5-node world graph with branching, export/import JSON, validate SFC traversal.

## Phase D: Hybrid Seed Architecture + Run Model

Source: Seed Design Considerations § Sections 1–4

Depends on: Phase A (pattern engine), Phase C (world.json export format)

Delivers: Run model, mutation logging, F+1 enforcement, mutation budget, floor resolution pipeline

| Task | Description |
| --- | --- |
| D.1 | Run model: { runId, baseSeed, runClass, mutationLog[], paramOverlayLog[], mutationBudgetRemaining, hashes } |
| D.2 | Floor resolution pipeline: base params from seed + difficulty band, apply ParamMutationEvents, clamp |
| D.3 | Strict F+1 enforcement: rejectMutation() blocks any mutation not targeting currentFloorIndex + 1 |
| D.4 | Mutation budget system: per-floor paramBudget limits total weighted drift |
| D.5 | Hash chain: structuralHash, paramHash, resolvedHash for run integrity verification |
| D.6 | Extend exportWorld() to include baseSeed, runClass, mutation logs |
| D.7 | Run integrity classification: auto-set runClass based on mutation source |

Verification: Create run, apply mutations at F+1, verify rejection at F+0/F+2. Hash chain integrity. Round-trip world.json.

## Phase E: Pressure Fields + Dynamic Mutation

Source: Procedural Generation § Phase 4 + Seed Design § Section 5

Depends on: Phase A (scalar fields), Phase D (mutation logging)

Delivers: Layered field architecture, faction pressure, resource gradients, in-run events, player manipulation items

| Task | Description |
| --- | --- |
| E.1 | Layered field architecture: Morphogenesis + Pressure + Resource = Tile Output |
| E.2 | Faction pressure layers: Red, Blue, Wild, Corruption territory fields |
| E.3 | Resource gradient layers: moisture, elevation, heat, tech modifiers |
| E.4 | Biome identity schema: morphology_signature, pressure_alignment, gradient_modifiers, spawn_weights |
| E.5 | In-run mutation events: SOLAR_FLARE, RELIC_ACTIVATION, FACTION_RITUAL |
| E.6 | Depth-based pattern scaling: deeper floors tighten spots, narrow stripes, shrink voronoi cells |
| E.7 | They Live Glasses: extend mutation window to F+2 (param only), window collapse mechanics |
| E.8 | Winston Smith Diary: entropy injection, mutation fog, ack disruption |

## Phase F: Player Competence Model + Agent Moderator

Source: Agent Moderation § Sections 2–4

Depends on: Phase D (run model), Phase B (pattern-driven floors)

Delivers: Telemetry pipeline, competence metrics, agentic moderator, floor synthesis engine

| Task | Description |
| --- | --- |
| F.1 | Telemetry: per-floor tracking of completion time, damage, ability usage, puzzle time, exploit patterns |
| F.2 | Derived metrics: Competence Index (CI), Overconfidence Index, Struggle Index |
| F.3 | Player Competence Model output: { competence, confidence, frustration, mastery } |
| F.4 | Live Agentic Moderator: evaluate player state, predict boredom/overwhelm, generate next-floor intent |
| F.5 | Moderation strategies: too-fast (add complexity), struggling (add assists), farming (rotate gates) |
| F.6 | Floor Synthesis Engine: convert intent into structural + synergy mutations |
| F.7 | Structural options: parallel branch, split/merge, weighted branch, secret node, exit gate mod |
| F.8 | Synergy injection: rope traversal, fake keys, NPC access, multi-stage levers, timed traps |

## Phase G: Human-in-the-Loop Console + Leaderboard

Source: Agent Moderation § Sections 5–6 + Seed Design § Section 6 + World Building § Phases 4–5

Depends on: Phases C, D, F

Delivers: M-Console live moderation UI, leaderboard with integrity classes, validation, narrative control

| Task | Description |
| --- | --- |
| G.1 | Gone Rogue tab: ascent map view (subway-style), live telemetry panel, live alerts |
| G.2 | BIG BROTHER mode: global toggle, player ping/ack system, consent flow |
| G.3 | Floor Buffer Control Panel: template assignment, gluing, variation adjustment, commit |
| G.4 | F+1 Mutation UI: param delta meter, mutation budget bar, structural edit icons |
| G.5 | Pace controls: slow ascent, increase branch depth, insert friction, deceptive reward path |
| G.6 | Safety rails: solvability validation, difficulty spike threshold, synergy depth limit |
| G.7 | Leaderboard: separate tabs per run class (A/B/C/D), mutation count + avg delta in header |
| G.8 | World Designer validation: unreachable steps, unsolvable gates, rope deadlocks |
| G.9 | Narrative control: tone slider for proc gen, dialogue trigger system |
| G.10 | Abuse prevention: soft lock, rope bypass, infinite farming detection |

# 5. Phase Summary

Overview of all seven unified phases with estimated scope and dependencies:

| Phase | Name | Primary Source | Depends On | Est. Files | Key Risk |
| --- | --- | --- | --- | --- | --- |
| A | Pattern Engine Foundation | Proc Gen §1-2 | biome-config, floor-gen-core | 7 files | Performance (<10ms) |
| B | Constraint Layer + Tiles | Proc Gen §3 | Phase A | 3 files | Connectivity guarantee |
| C | World Designer + SFC | World Building §1-2 | world-designer.js | 2-3 files | SFC correctness |
| D | Seed Architecture + Run | Seed Design §1-4 | Phases A, C | 2-3 files | Hash chain integrity |
| E | Pressure Fields + Mutation | Proc Gen §4, Seed §5 | Phases A, D | 3-4 files | Layered field perf |
| F | Competence + Agent | Agent Mod §2-4 | Phases B, D | 3-4 files | Telemetry accuracy |
| G | Console + Leaderboard | Agent Mod §5-6, WB §4-5 | Phases C, D, F | 5+ files | UI/UX complexity |

# 6. Existing Modules Leveraged

The modular refactoring (Phases 1–26) produced 46 standalone IIFE modules. The following are directly consumed by this roadmap:

| Module | Extracted In | Used By Roadmap Phase |
| --- | --- | --- |
| biome-config.js | Phase 24 | A (biome-to-pattern mapping), D (biome selection) |
| floor-gen-core.js | Phase 23 | A (pattern integration), D (floor resolution) |
| biome-visuals.js | Phase 26 | A (visual feedback), C (designer preview) |
| breakable-spawner.js | Phase 24 | B (curvature-aware prop placement) |
| game-loop.js | Phase 26 | E (mutation timing), F (telemetry tick) |
| tutorial-floor-gen.js | Phase 23 | C (contrived floor example) |
| game-state-api.js | Phase 22 | D (run state), G (leaderboard state) |
| run-start-system.js | Phase 22 | D (run initialization with seed) |

# 7. Risk Register

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Pattern gen exceeds 10ms on low-end devices | High — frame drops | Medium | Profile early; fallback patterns; Web Worker offload |
| Connectivity enforcement breaks aesthetics | Medium — visual quality | Medium | Minimal stitching; local diffusion increase |
| Hash chain breaks on mutation edge cases | High — leaderboard integrity | Low | Extensive fuzzing; replay verification in Phase D |
| SFC evaluation infinite loops on cycles | High — game freeze | Medium | Visited-node tracking; max depth; timeout guard |
| Agent overcorrects, difficulty whiplash | Medium — player experience | High | Dampening factor; max delta-per-floor cap |
| Telemetry impacts game performance | Medium — frame drops | Low | Batch writes; throttle to once per floor |
| Player manipulation items create exploits | Medium — competitive integrity | Medium | Window collapse; diminishing returns; separate class |

# 8. Glossary

| Term | Definition |
| --- | --- |
| ScalarField | A 2D Float32Array wrapper representing a continuous value field over the game grid |
| Reaction-Diffusion | A pattern generation algorithm (Gray-Scott model) producing spots, stripes, or labyrinths |
| Voronoi | A pattern dividing space into regions based on distance to seed points |
| SFC | Sequential Function Chart — a graph model (GRAFCET standard) for world traversal logic |
| LAGM | Live Agentic Game Moderation — real-time difficulty and pacing adjustment system |
| F+1 Horizon | Constraint that live mutations only affect the next floor, never current or past |
| Run Integrity Class | Classification (A/B/C/D) indicating how a run was modified by live moderation |
| Competence Index | Derived metric representing overall player skill from telemetry data |
| ctx Pattern | Context-injection pattern used by IIFE modules — state passed as object parameters |
| Mutation Budget | Per-floor limit on total parameter drift to prevent moderation abuse |
| Biome Assembler | Component mapping scalar field values to game tiles based on biome rules |
| Pressure Field | Overlay scalar field representing faction territory or resource distribution |