EYES ONLY

Splash Screen → Booking & Local Partners

Implementation Roadmap

# Architecture Overview

This roadmap wires the splash screen card selections to their destination pages and builds out the full booking and local partners flow. The stack is Cloudflare Workers (Hono API router), D1 SQLite, R2 object storage, and Durable Objects for real-time state. Static HTML pages are served from the public/ directory via the ASSETS binding. New pages follow the same pattern: static HTML + vanilla JS that call Hono API routes for data persistence.

## Current State

The splash screen presents three mission dossier cards (Scenario 1, Scenario 2, Local Partner). On selection, the spy-noir silhouette transition plays and currently reveals the CRT terminal beneath. No routing to destination pages exists yet. No payment processor is integrated. The D1 database has user accounts, scenarios, and events but no booking or partner tables.

## Target State

Scenario 1 and Scenario 2 cards route to a shared Booking page (anchored to different sections). The Local Partner card routes to a Partners page with FAQ, sign-on forms, legal disclaimers, and contact. Booking includes full checkout with Stripe, collecting player count, date/time, group info, and digital liability waiver. Form submissions store in D1 and trigger email notifications. The final phase adds inline "Book Now" buttons directly on the splash screen playing cards.

▶ PHASE 1: Static Pages & Splash Routing

Stand up the two destination HTML pages and wire the splash screen card selections to navigate there after the fade-to-black transition completes.

### 1.1 Booking Page

Create public/booking.html as a single-page layout with two scenario sections anchored by #scenario-1 and #scenario-2. Each section displays the mission specs (duration, price, player range), a visual hero area, and a "Book Now" call-to-action button (initially a placeholder that scrolls to the checkout form). The page uses the same dark/CRT aesthetic as the terminal. Both desktop and mobile layouts are fully responsive. Navigating from the splash screen uses window.location.href = "/booking.html#scenario-1" (or #scenario-2) so the page loads and scrolls to the correct section without opening a new window.

### 1.2 Local Partners Page

Create public/partners.html with a leading FAQ header section explaining the partnership program for businesses, actors, and volunteers. Below the FAQ, three action buttons link to: (1) Business Sign-On Form, (2) Legal Disclaimer / Liability Agreement, (3) Generic Contact Us. These forms are initially placeholder sections on the same page, to be wired to the API in Phase 3.

### 1.3 Splash Screen Routing

Update the MISSIONS config in splash-screen.js to set route values: Scenario 1 routes to "/booking.html#scenario-1", Scenario 2 routes to "/booking.html#scenario-2", and Local Partner routes to "/partners.html". The existing selectMission() function already calls window.location.href = mission.route when a route is set, so this is a config-only change.

## Phase 1 Tasks

| Task | Owner | Deps | Key Files |
| --- | --- | --- | --- |
| Create booking.html with dual scenario sections | Frontend | None | public/booking.html |
| Create partners.html with FAQ + 3 form stubs | Frontend | None | public/partners.html |
| Add booking.css + partners.css (CRT theme) | Frontend | None | public/css/booking.css, partners.css |
| Create booking.js (scroll-to-anchor, form UI) | Frontend | None | public/js/booking.js |
| Create partners.js (form toggle, validation) | Frontend | None | public/js/partners.js |
| Update MISSIONS routes in splash-screen.js | Frontend | 1.1, 1.2 | public/js/splash-screen.js |
| Add nav links: Booking ↔ Partners ↔ Home | Frontend | 1.1, 1.2 | All HTML pages |

▶ PHASE 2: D1 Schema & API Routes

Create the database tables and Hono API endpoints that the booking and partner forms will POST to. All submissions are stored in D1 and trigger email notifications.

### 2.1 D1 Schema Additions

Add a new migration file (e.g., 0010_booking_partners.sql) creating: bookings table (id, scenario_type, group_name, lead_name, lead_email, lead_phone, player_count, preferred_date, preferred_time, waiver_accepted, waiver_signed_at, stripe_payment_intent_id, stripe_session_id, amount_cents, currency, payment_status, notes, created_at, updated_at); partner_applications table (id, form_type ["business_signon", "legal_disclaimer", "contact"], business_name, contact_name, contact_email, contact_phone, message, legal_agreed, legal_signed_at, metadata JSON, created_at); email_outbox table (id, to_address, subject, body_html, status ["queued", "sent", "failed"], attempts, last_attempt_at, created_at) for async email delivery.

### 2.2 Booking API Route

Create src/worker/routes/booking.ts with: POST /api/booking/create (validates form data, inserts into bookings table, queues confirmation email, returns booking_id); GET /api/booking/:id (retrieves booking status); POST /api/booking/:id/waiver (records digital waiver signature with timestamp and IP). This route does NOT handle payment yet — that comes in Phase 4.

### 2.3 Partners API Route

Create src/worker/routes/partners.ts with: POST /api/partners/apply (validates form_type, inserts into partner_applications, queues notification email to ops@flapsandseals.com); GET /api/partners/status/:id (retrieves application status). Form types map to the three buttons: business_signon, legal_disclaimer, contact.

### 2.4 Email Notification Worker

Add an email utility (src/worker/utils/email.ts) that reads from the email_outbox table and sends via Cloudflare Email Workers or a third-party SMTP relay (Resend, Postmark, or Mailgun). The scheduled cron trigger (already configured at */5 minutes) can flush the outbox. Emails go to the applicant (confirmation), ops@flapsandseals.com (notification), and to ramoneez@yahoo.com (testing).

## Phase 2 Tasks

| Task | Owner | Deps | Key Files |
| --- | --- | --- | --- |
| Write D1 migration 0010_booking_partners.sql | Backend | None | migrations/0010_*.sql |
| Add TypeScript types for new tables | Backend | 2.1 | src/shared/types.ts |
| Create booking.ts API route | Backend | 2.1 | src/worker/routes/booking.ts |
| Create partners.ts API route | Backend | 2.1 | src/worker/routes/partners.ts |
| Mount new routes in index.ts | Backend | 2.2, 2.3 | src/worker/index.ts |
| Build email utility + outbox flush | Backend | 2.1 | src/worker/utils/email.ts |
| Choose and configure email provider | Ops | None | wrangler.jsonc (secrets) |

▶ PHASE 3: Forms & Liability Waivers

Wire the frontend forms to the Phase 2 API endpoints. Build the full booking form with travel-agency-level liability coverage and the partner application forms.

### 3.1 Booking Form

The booking form on booking.html collects: (1) Scenario selection (pre-filled from URL anchor), (2) Player count with min/max validation per scenario, (3) Preferred date/time with a date picker, (4) Group/team name, (5) Lead contact: full name, email, phone, (6) Digital liability waiver — this is the critical section.

### 3.2 Digital Liability Waiver

The waiver must cover travel-agency and escape-room levels of liability. It needs: assumption of risk acknowledgment (physical activity, outdoor terrain, weather, simulated combat scenarios); medical fitness self-certification; photo/video release for promotional use; property damage liability; cancellation and refund policy agreement; emergency contact information; a typed-signature field with timestamp recording; checkbox for age verification (18+ or guardian consent). The waiver text should be reviewed by legal counsel before going live. The form records: full waiver text version shown, signature, timestamp, IP address, and user agent for enforceability.

### 3.3 Partner Application Forms

Three form variants on partners.html: (1) Business Sign-On: business name, type (restaurant, hotel, retail, entertainment, other), contact info, proposed partnership description, capacity/availability; (2) Legal Disclaimer Acknowledgment: read and accept partnership terms, liability provisions for hosting game elements on business premises; (3) Contact Us: name, email, subject dropdown (general inquiry, media, sponsorship, other), message. All three POST to /api/partners/apply with their form_type.

## Phase 3 Tasks

| Task | Owner | Deps | Key Files |
| --- | --- | --- | --- |
| Build booking form UI with validation | Frontend | Phase 1 | public/js/booking.js |
| Draft liability waiver text (legal review TBD) | Legal/Ops | None | public/legal/waiver-v1.html |
| Build digital signature + recording logic | Frontend | 3.2 | public/js/waiver.js |
| Wire booking form → POST /api/booking/create | Frontend | Phase 2 | public/js/booking.js |
| Build 3 partner form variants with validation | Frontend | Phase 1 | public/js/partners.js |
| Wire partner forms → POST /api/partners/apply | Frontend | Phase 2 | public/js/partners.js |
| Add confirmation/success states to both pages | Frontend | 3.4, 3.6 | booking.html, partners.html |
| Test email notifications end-to-end | QA | Phase 2 | N/A |

▶ PHASE 4: Stripe Payment Integration

Integrate Stripe for secure payment processing on the booking page. This is the critical revenue path.

### 4.1 Stripe Account Setup

Create a Stripe account, obtain API keys (publishable + secret), and store the secret key as a Cloudflare Worker secret (wrangler secret put STRIPE_SECRET_KEY). Configure webhook endpoint URL. Set up two Products in Stripe: Scenario 1 ($500) and Scenario 2 ($1200), each with metadata for player count ranges.

### 4.2 Stripe Checkout Session API

Add POST /api/booking/:id/checkout to booking.ts. This endpoint creates a Stripe Checkout Session with the booking amount, customer email, and metadata (booking_id, scenario_type). It returns the Checkout Session URL. The frontend redirects the browser to Stripe’s hosted checkout page — no card data ever touches our server. On success, Stripe redirects back to /booking.html?success=BOOKING_ID. On cancel, redirects to /booking.html?canceled=BOOKING_ID.

### 4.3 Stripe Webhook Handler

Add POST /api/stripe/webhook to handle checkout.session.completed events. This endpoint: verifies the webhook signature using STRIPE_WEBHOOK_SECRET, updates the bookings table (payment_status = "paid", stripe_session_id, amount_cents), queues a payment confirmation email to the customer, and queues a new-booking notification email to ops@flapsandseals.com. The webhook also handles checkout.session.expired (marks booking as expired) and charge.refunded events.

### 4.4 Frontend Payment Flow

After the user completes the booking form and waiver, the "Proceed to Payment" button calls POST /api/booking/:id/checkout and redirects to the Stripe Checkout URL. The return URL shows a success or cancellation state. No Stripe.js is needed on the page since we use Stripe’s hosted checkout (simplest PCI compliance path — SAQ A).

## Phase 4 Tasks

| Task | Owner | Deps | Key Files |
| --- | --- | --- | --- |
| Create Stripe account + configure products | Ops | None | Stripe Dashboard |
| Store Stripe keys as Worker secrets | Ops | 4.1 | wrangler.jsonc |
| Add STRIPE_SECRET_KEY to Env type | Backend | 4.1 | src/shared/types.ts |
| Build POST /api/booking/:id/checkout | Backend | 4.1, Phase 2 | src/worker/routes/booking.ts |
| Build POST /api/stripe/webhook handler | Backend | 4.1 | src/worker/routes/stripe-webhook.ts |
| Mount webhook route in index.ts | Backend | 4.5 | src/worker/index.ts |
| Wire frontend "Proceed to Payment" button | Frontend | 4.2 | public/js/booking.js |
| Build success/canceled return states | Frontend | 4.4 | public/js/booking.js |
| Test full payment flow in Stripe test mode | QA | 4.2–4.4 | N/A |
| Go live: switch to Stripe production keys | Ops | 4.9 | wrangler secrets |

▶ PHASE 5: Inline "Book Now" on Splash Cards

The final phase: add "Book Now" call-to-action buttons directly onto the splash screen playing cards, creating a one-click path from the very first interaction to checkout.

### 5.1 Card UI Enhancement

Add a "BOOK NOW" button to Scenario 1 and Scenario 2 dossier cards in the splash screen. The button sits at the bottom of the card info footer, styled as a compact CTA with the green glow aesthetic. The Local Partner card gets an "APPLY" button instead. Clicking the card background still does the full silhouette transition as before. Clicking the "BOOK NOW" button specifically should fast-track: it plays the fold sound, briefly flashes the card, then navigates directly to the checkout anchor without the full silhouette animation (faster conversion path).

### 5.2 Mobile Touch Target

On mobile portrait, the "BOOK NOW" / "APPLY" buttons must be large enough tap targets (minimum 44px height per accessibility guidelines). The Y-axis fanned card layout already reveals card content; the CTA button should be visible without needing to tap-expand the card first. Consider making the CTA the primary touch target on mobile.

### 5.3 Price Display on Cards

Replace or supplement the tag chips on each card with the price prominently displayed: "$500" for Scenario 1, "$1,200" for Scenario 2. This primes the visitor for the checkout amount before they even click.

## Phase 5 Tasks

| Task | Owner | Deps | Key Files |
| --- | --- | --- | --- |
| Add "BOOK NOW" / "APPLY" buttons to card template | Frontend | Phase 4 | public/js/splash-screen.js |
| Style CTA buttons (desktop + mobile) | Frontend | 5.1 | public/css/splash-screen.css |
| Wire CTA click → fast-nav to booking checkout | Frontend | 5.1 | public/js/splash-screen.js |
| Add price display to card meta area | Frontend | 5.3 | public/js/splash-screen.js |
| Ensure 44px+ tap targets on mobile | Frontend | 5.2 | public/css/splash-screen.css |
| End-to-end test: splash → book → pay → confirm | QA | All phases | N/A |

# File Map

Summary of all new and modified files across all phases:

| File | Phase | Purpose |
| --- | --- | --- |
| public/booking.html | 1 | Booking page (Scenario 1 & 2) |
| public/partners.html | 1 | Local Partners page with FAQ |
| public/css/booking.css | 1 | Booking page styles (CRT theme) |
| public/css/partners.css | 1 | Partners page styles |
| public/js/booking.js | 1–4 | Booking form, waiver, Stripe redirect |
| public/js/partners.js | 1,3 | Partner forms, validation, API calls |
| public/js/splash-screen.js | 1,5 | Route config + inline CTA buttons |
| public/css/splash-screen.css | 5 | CTA button styles |
| public/legal/waiver-v1.html | 3 | Liability waiver text (versioned) |
| public/js/waiver.js | 3 | Digital signature capture logic |
| migrations/0010_booking_partners.sql | 2 | D1 schema for bookings + partners |
| src/shared/types.ts | 2,4 | TypeScript types for new tables |
| src/worker/routes/booking.ts | 2,4 | Booking + Stripe checkout API |
| src/worker/routes/partners.ts | 2 | Partner applications API |
| src/worker/routes/stripe-webhook.ts | 4 | Stripe webhook handler |
| src/worker/utils/email.ts | 2 | Email outbox + send utility |
| src/worker/index.ts | 2,4 | Mount new routes |
| wrangler.jsonc | 4 | Stripe secret bindings |

# Dependency Chain

Phase 1 (static pages + routing) is fully independent and can start immediately. Phase 2 (D1 schema + API) is also independent of Phase 1 — both can run in parallel. Phase 3 (forms) requires both Phase 1 (pages exist) and Phase 2 (API endpoints exist). Phase 4 (Stripe) requires Phase 2 (booking API) and Phase 3 (form collects data). Phase 5 (inline CTA) requires Phase 4 (checkout flow works end-to-end).

Critical path: Phase 1 + Phase 2 (parallel) → Phase 3 → Phase 4 → Phase 5

## Risk Items

- Liability waiver text requires legal counsel review before going live. Draft a placeholder for development, flag for legal sign-off before production.

- Stripe account approval may take 1–3 business days. Start the application in parallel with Phase 1–2 development.

- Email delivery requires choosing a provider (Resend recommended for Cloudflare Workers compatibility) and DNS verification for the flapsandseals.com domain.

- PCI compliance: Using Stripe Hosted Checkout (SAQ A) is the simplest compliance path. Card data never touches our servers. Do not build a custom card form.